Date: 3/13/18

Time: 11:30am to 12:00pm DST (12pm switch to BlueJeans with professor)

Participants:

* Ingrid, Sue, Peres, Luis

**Agenda Items**:

1. (5 min Ingrid) General Update
   1. Where are we %? 58.8%
      1. UI-DB anchor
   2. NDA update
2. (40 min) Individual Check-ins
   1. (10 min Ingrid)
      1. Report
   2. (10 min Sue) Development
      1. User Profile form
      2. Admin form for add user - not much
   3. (10 min Luis)
      1. DB creation - what are we showing?
   4. (10 min) Peres
      1. Save and submit script 0
      2. Login script - 50% - waiting for Luis to finish
      3. Confirm script for delete 0
3. Deliverables for this week
   1. Everyone
      1. Awaiting new NDA format - no update
   2. Luis
      1. UI-DB Scripts
         1. Update Directory
         2. Show Profile probably not
   3. Sue
      1. UI-DB Scripts
         1. Change Password
      2. Admin form for add user/line -
   4. Ingrid
      1. Reports
      2. UI-DB Scripts
         1. Search
   5. Peres
      1. UI-DB Scripts
         1. Edit Profile
         2. Logout
      2. Save/submit script for update user
      3. Confirm script for delete

**NOTES:**

* For Friday/next week:

Table:

ASk prof about PKI structure or if hashing is sufficient