Date: 3/20/18

Time: 11:30am to 12:30pm DST

Participants:

* Ingrid, Sue, Peres, Luis

**Agenda Items**:

1. (5 min Ingrid) General Update
   1. Where are we %? 58.8%
      1. Comments on submission
      2. Review of last week’s work:
         * Will allow directory to flow, not limit to 10. (difficult to cut off and make it page)
         * Same for ACL

Luis got directory working

* + - * + Admin form for add user - Sue completed the page design, and made dropdown
        + DB creation DONE
        + Save and submit script
        + Login script - Peres, debugging the script for passwords
        + Confirm script for delete
      * Note: Luis & Sue will not be very avail this w/e
  1. NDA update - none

1. (40 min) Individual Check-ins
   1. (10 min Ingrid)
      1. Report
   2. (10 min Sue) Development
      1. User Profile form
      2. Admin form for add user - not much
   3. (10 min Luis)
      1. DB creation - what are we showing?
   4. (10 min) Peres
      1. Save and submit script 100
      2. Login script - 75
      3. Confirm script for delete 60
2. Deliverables for this week
   1. Everyone
      1. Awaiting new NDA format - no update
   2. Ingrid
      1. UI-DB Profile Scripts
   3. Sue
      1. Tool-tips for buttons
      2. Review QA testing
      3. Create form for edit profile
   4. Luis
      1. UI-DB Scripts continued
         * Search
   5. Peres
      1. UI-DB Scripts
         * Login / password
         * Logout

**NOTES:**

* For Friday/next week:

Table:

ASk prof about PKI structure or if hashing is sufficient