Date: 04/03/18

Time: 11:30am to 12:30pm DST

Invited:

* Ingrid, Sue, Peres, Luis

[7 days](https://www.timeanddate.com/countdown/generic?iso=20180410T12&p0=179&font=cursive) to report

[12.5 days](https://www.timeanddate.com/countdown/generic?iso=20180415T22&p0=179&msg=Countdown+Timer&font=cursive) to upload

**Agenda Items**:

1. (5 min Ingrid) General Update
   1. Where are we %? 64%
      1. Review of last week’s work:
2. (40 min) Individual Check-ins
   1. (5 min Ingrid)
      1. Submit Add User script
      2. QA updates
   2. (10 min) Peres
      1. Save and submit script
      2. Login script -
      3. Confirm script for delete
   3. (10 min Luis)
      1. ACL
   4. (10 min Sue)
      1. Tool-tips
      2. Create form for edit profile
3. Deliverables for this week
   1. Everyone
      1. Presentation for 90%
   2. Ingrid
      1. Finalize add user/add line script
      2. Set up mail
      3. Update QA
      4. Global variable
   3. Sue
      1. Tool-tips for buttons
      2. Linking pages
   4. Luis
      1. UI-DB Scripts continued
   5. Peres
      1. UI-DB Scripts
         * Login / password
         * Logout

**NOTES:**

* For Friday/next week:

Table: