Date: 04/10/18

Time: 11:30am to 12:00pm DST

12:00 meet with professor

Invited:

* Ingrid, Sue, Peres, Luis

[0 days](https://www.timeanddate.com/countdown/generic?iso=20180410T12&p0=179&font=cursive) to report

[5.5 days](https://www.timeanddate.com/countdown/generic?iso=20180415T22&p0=179&msg=Countdown+Timer&font=cursive) to upload

**Agenda Items**:

1. (5 min Ingrid) General Update
   1. Where are we %? 84%
      1. Review of last week’s work:
      2. Grade and comment - need more hours
2. (20 min) Individual Check-ins
   1. (5 min Ingrid)
      1. Finalize add user/add line script
      2. Set up mail - done = IGAdmin
      3. Update QA
      4. Global variable QA updates
   2. (5 min) Peres
      1. Save and submit script
      2. Login script -
      3. Confirm script for delete
   3. (5 min Luis)
      1. ACL
   4. (5 min Sue)
      1. Tool-tips for buttons
      2. Linking pages
3. Deliverables for this week
   1. Everyone
      1. Presentation for 90%, review comment
   2. Ingrid
      1. Finalize add user/add line script
      2. Update QA
      3. Report
      4. Global variable
   3. Sue
      1. QA Tests
      2. Linking pages
   4. Luis
      1. UI-DB Scripts continued
      2. ACL
      3. Forgot password
      4. Change password
   5. Peres
      1. QA tests

**NOTES:**

* For Friday/next week:

Table: