Date: 2/16/18

Time: 11:30am to 12:30pm EST

Participants:

**Agenda Items**:

1. Meeting time change to 11-12?
2. (15 min Ingrid/Sue) Development
   1. what are we doing? (aka PHP vs C#)
   2. Who can do what?
3. (5 min) Final decisions on ...
   1. NDA
   2. Handing off … *From Professor: Define handoff = handoff to other seniors for project? Ingrid deliverable?*
4. (35 min) Check-in chart
   1. (15 min) Finalize Use Cases

* Delete
* Disable
* Create
* Log-in (final first log-in decision)
* Forgotten password
  1. (20 min) Deliverable showing
     1. (5 min) Peres’ JS templates
     2. (15 min) [Wireframe](https://drive.google.com/open?id=1mt-21lzxQ0j_vt0xRQboNcufme6lMnQH)
* ACL
* Login for “Website Design using PHP/SQL”??
* Style theme (including logo?)

1. (5 min) Last words
   1. Scheduling issue - Ingrid
   2. Filled out timesheet?

**NOTES:**

* For Tuesday
  + Finish up wireframe
  + Finalize use cases
  + Show style theme
* Deliverables for next week
  + Everyone
    - Sign NDA, scan, and forward
    - Comment on use cases
  + Luis
    - Change meeting time for fridays to 11-12
    - Edit use cases
      * New...Change password
    - Class Domain: memberid (YYYYSLFL)
      * Yyyy is year is initiation
      * S is semester
      * L is like
      * FL is first and last initial
  + Ingrid
    - Previous software
      * Will comment
      * Will share after running it
    - Changes to project
      * Handoff after project
      * Will send excerpts to confirm new language and scope
  + Peres
    - “Control flow: switch”
    - Schedule time with Luis (and others feel free to want in) → Show JS templates in action
    - PHP template → how to “get” from database

**Check-in Chart**:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| WHO | *What* | Status | Needs/ Worries | Critiques | Action |
| SUE | Wireframe  *- Delete = small button*  *- Edit is in column*  *- Add = plus button*  *- Clarify what next page arrows look like (clear that it means next or prev page)*  *- Update based on class domains* | 98% | A lot of updates/additions. Added tabs for “Users” and “Admin” in ACL. Thought we can have admin group, so users can be added to group to be granted admin rights |  |  |
| Style Theme *(Do as much as you can)* | 25% | Didn’t make much changes to it since Tues. Writing code for it at the same time. |  |  |
| LUIS | Use Cases *- Delete*  *- Disable (with Ivy)*  *- Create*  *- Forgot Password* | 95% | - Let’s go over use cases  - review new one for forgot password |  |  |
| Class Domains | 95% | Confirm first login with password given by admin |  |  |
| ER Diagram | 95% | (see class domains) |  |  |
| PERES | *“Control flow if/else”* | 25% | On PHP? If yes 25% |  |  |
| *JS template (Make Visible, Success alert, Authentication Prompt)* | 90% | Just remaining the “make visible” |  |  |
| INGRID | QA Templates |  |  |  |  |
| Research  *(one.com import spreadsheet to DB)* |  |  |  |  |
| Rounding up money to purchase platform |  |  |  |  |
| Critical Path |  |  |  |  |
| Changes to documentation  *- decisions by control board*  *- tooltip on schedule* |  |  |  |  |