Date: 2/23/18

Actual Time: 11:08 am to 12:19pm EST

Participants:

* Luis, Peres, Sue, Ingrid

**Agenda Items**:

1. (20 min)
   1. Website details <https://drive.google.com/open?id=1jphCp-9_vESza916E8ZjAN1cjR6qJpp->
   2. NDA status
   3. Responsiveness - meaning the website will adapt to screen size w/o changing layout - if Dreamweaver is used, it will be done “adaptively”; otherwise, tabling it
   4. Label change protocol - what? who? When?
   5. New table: Lines?
   6. Validate identity when user "forgot password” - send a note to admins
2. (35 min) Check-in chart
   1. (10 min) Luis updates

* alternate flow for change password will have popup like windows pwd changes - same as disable or delete
* surrogate key for member profile
  1. (10 min) Peres updates
  2. (10 min) Sue updates
* [Wireframe](https://drive.google.com/open?id=14BfY5rpCZmvWeUZcATHYZtxsUhbiROZm) final
* Website so far
  1. (5 min) Ingrid updates
* scripts

1. (5 min) Last words
   1. Please remember to fill out the timesheet
   2. Other items?

**NOTES:**

* For Tuesday
* Deliverables for next week
  + Everyone
    - Finish NDA

Ingrid

* + - Create admin email
    - Look into admin group email
    - Prepare first draft of 60% report
  + Luis
    - Create tables
    - ER diagram finalized
    - Figure out how to sort and filter (especially to see admin)
  + Peres
    - will sign and send NDA to Sue (saturday)
    - (PHP) how to send email from an email server
  + Sue
    - HTML & CSS continuation
    - Admin column, add
* Labels  
  <a href=”#” id=“button” onclick=”doThis()” class=”button”>
  + **Id = reference → once created, don’t touch (talk about it first)**
  + Class == Sue
  + Js function names == Peres

**Check-in Chart**:

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| WHO | *What* | Status | Needs/ Worries | Critiques | Action |
| SUE | Wireframe  *- Final changes*  Login Page | 100% |  |  |  |
| Login Page |  |  |  |  |
| LUIS | Use Cases *- Disable (with Ivy)*  *- Forgot Password* | 99% | - Change password as user vs admin  - memberId vs DB id  - validating identity (security questions) |  |  |
| Class Domains | 99% | - Added notification of IBTW (update wireframe?)  - need to determine security questions |  |  |
| ER Diagram | 99% | See Class domain |  |  |
| PERES | *“Control flow if/else”* | 100% |  |  |  |
| *JS template (Make Visible, Success alert, Authentication Prompt)* | 99% |  |  |  |
| INGRID | Website purchase | 100% |  |  |  |
| *Script FOR IMPORT* | 60% |  |  |  |
| Prep test data | 20% |  |  |  |
|  |  |  |  |  |