Date: 2/27/18

Time: 11:00am to 12:00pm EST

Participants:

**Agenda Items**:

1. (5 min Ingrid) Update
   1. Where are we %? 48%
   2. NDA ?
2. (45 min) Check-in
   1. (10 min Ingrid)
      1. Import script
      2. Test data
   2. (15 min Sue) Development
      1. Login page
   3. (15 min Luis)
      1. Finalize Use Case

* Forgotten password
* Domain updates
  1. (10 min) Peres
     1. Java script
     2. PHP) how to send email from an email server?? (100%)

1. Deliverables for this week
   1. Everyone
      1. Sign NDA, scan, and forward

* order: Luis, Peres, Sue, Ingrid
  1. Luis
     1. Create DB
     2. Define all classes
     3. Create tables
  2. Sue
     1. Login page
     2. User landing page
     3. Admin landing page
  3. Ingrid
     1. Set up script to fill table with test data
     2. NDA update
  4. Peres
     1. Build the hashing script for the password
     2. Login script - check user name, password and status - return to admin page or user page or error message

**NOTES:**

* For Friday/next week:

Email needs to be set up so that it can be sent from the server